## Slide 1: Lessons Learned Navigation/GUI/Systems Team
Ken Canaan
Tom Cashavelly

## Slide 2: Team
Ken Canaan
  Project Management
  System Design & Analysis
  Web Design & Programming
  Java
Tom Cashavelly
  System Design & Architecture
  Requirements
  GUI/Java Development
  REST Services Development

## Slide 3: Ken Tasks
Ported Existing Tab-Menu to multiple/additional pages
Ported Existing Header to multiple/additional pages
Created State Chart Diagram for GUI
Created Activity Diagram of Navigation
Created Super State Diagram of ClubUML
CSS Consolidation
Integration into Baseline
Research
Documentation

## Slide 4: Tom Tasks
Modern GUI Navigation Prototype
ClubUML System Dependency Design
System Dependency Matrix
Re-design/Architect GUI Framework
External Library Migration
Integration into Baseline
Research
Documentation/Schedule

## Slide 5: Lessons Learned
Lack of Understanding of multiple components for course
  SCRUM
  JazzHub
  Actual Project
Took ~Month to learn the unknowns prior to development
Recommendation: Last Day of Software Engineering Course to overview

## Slide 6: Guiding Questions
What worked well and can be improved?
  Planning, Jazzhub, internal emal
  Lack of understand with other teams during the week
What process used and can be better?
  Agile Development for GUI
  Did not go in-depth in Software Engineering Course
What subject matter are you exploring?
  GUI/Navigation/System Design
Technologies Used?
  JavaScript, JSPs, CSS, HTML, Java Servlet, UML
  Communication: BB, Blogs, Email, JazzHub
What’s interesting about your work and can be evolved?
  Able to reverse engineer and extend Nav Bar, Prototype
  Next class can reuse, have a better understand