## Slide 1: XMI Alternative Analysis
Sahil Patil / Tom Cashavelly

## Slide 2: Purpose
Analysis of extending the Parsing Engine to incorporate additional UML file types besides XMI to support ClubUML functionality

## Slide 3: Current Implementation
XML Metadata Interchange (XMI)
  Specification for UML exchange
  Object Management Group standard: Very Mature
  System-to-System
  Utilized by over 20 tools: ArgoUML, astah, ATL, BOUML, Eclipse UML Tools, Enterprise Architect, GenMyModel, MagicDraw, Modelio, Objecteering, objectiF, Papyrus, PowerDesigner, Prosa UML Modeller, Rational Rhapsody, Rational Software Architect, StarUML, Umbrello, UModel, and more…
ClubUML
  Java SAX Parser: Imports XMI into a Custom XMI Java Object
  XMI Java Object: Comparing/Merging

## Slide 4: XMI Sample

## Slide 5: Possible Additional Formats
UML eXchange Format (UXF)
  XML Based
  Only used in application: UMLet
Open Source Java XMI Library:
  http://www.sdmetrics.com/javadoc/com/sdmetrics/model/package-summary.html

## Slide 6: UXF Tagging

## Slide 7: UXF Level of Effort
Develop Parser
  XML Importer : JAXP for SAX/DOM
  Read UXF from local file system/server
Develop Translators (Decouple Merge Engines)
  Translate to and from XMI format
  Allow comparing and merging
  Reduces the amount to code additional comparing/merging engines

## Slide 8: Cost Estimate
Develop UXL Parser
  Analogy: ClubUML Parser (controller.comparer.xmi)
    SLOC: ~2100
  Ratio: 100% + 20% Risk  120%
  2625 SLOC / 3 SLOC/HR  875 Hours + 20% Risk  1050 Hours
Develop Translators
  Analogy: ClubUML Parser (controller.comparer.xmi)
    SLOC: ~2100
  Ratio: 75% + 20% Risk  90%
  2625 SLOC / 3 SLOC/HR  875 Hours * 75%  656.25 + 20% Risk  787.5 Hours
Total Estimated Effort: 1837.5 Hours
3 Months (170h/m)  10.8 Developers

## Slide 9: Discussions

## Slide 10: Backup

## Slide 11
Features
Technical
Processes
Overview
UML Comparison
UML Merge
Roles/Permissions
Deployment Environment: Browser
IDE: Eclipse
Servers: Tomcat
UI: JavaScript/CSS
Database: mySQL
Agile Development
SCRUM
UML Comparison Management Tool
Support Software Development Projects
Web-based (Thin Client)