## Slide 1: Lessons Learned Navigation/GUI/Systems Team
Ken Canaan
Tom Cashavelly

## Slide 2: Purpose
Provide an overview of the Navigation/GUI/System Team Lessons learned and Taskings

## Slide 3: Agenda
Lessons Learned
Software Engineering Concepts
Team/Tasks
Guiding Questions

## Slide 4: Lessons Learned
Lack of Understanding of multiple components for course
  SCRUM
  JazzHub
  Actual Project
Took ~Month to learn the unknowns prior to development
Recommendation: Last Day of Software Engineering Course to overview
Additional time at the start to plan goals and complete scope
Improve project documentation

## Slide 5: Software Engineering Concepts
Aspects of Software Engineering course utilized during project
  UML Diagrams: Sequence, State, Activity diagrams
  Project Management: Planning Activities, Laws of Project Management, Hierarchical Project Organization, Communication events (scheduled, unscheduled) and used both synchronous and asynchronous mechanisms
  System Decomposition
  Functional Model (System Decomposition) and Dynamic Model (Concurrency)
  Cohesion (high) and Coupling (low) of Subsystems
  Reuse (Started with Composition and finished with Inheritance)
  Unit Testing

## Slide 6: Team
Ken Canaan
  Project Management
  System Design & Analysis
  Web Design & Programming
  Java
Tom Cashavelly
  System Design & Architecture
  Requirements
  GUI/Java Development
  REST Services Development

## Slide 7: Ken Tasks
Ported Existing Tab-Menu to multiple/additional pages
Ported Existing Header to multiple/additional pages
Created State Chart Diagram for GUI
Created Activity Diagram of Navigation
Created Super State Diagram of ClubUML
CSS Consolidation
Integration into Baseline
Research
Documentation

## Slide 8: Tom Tasks
Modern GUI Navigation Prototype
ClubUML System Dependency Design
System Dependency Matrix
Re-design/Architect GUI Framework
External Library Migration
Integration into Baseline
Research
Documentation/Schedule

## Slide 9: Guiding Questions
What worked well and can be improved?
  Planning, Jazzhub, internal email
  Blackboard Discussion Board structure
  Lack of understand with other teams during the week
What process used and can be better?
  Agile Development for GUI
  Did not go in-depth in Software Engineering Course
What subject matter are you exploring?
  GUI/Navigation/System Design
Technologies Used?
  JavaScript, JSPs, CSS, HTML, Java Servlet, UML
  Communication: BB, Blogs, Email, JazzHub
What’s interesting about your work and can be evolved?
  Able to reverse engineer and extend Nav Bar, Prototype
  Next class can reuse, have a better understand